Daily Standup Meeting

Meeting 1 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 1 | Date and Time: Monday, 19 January 2026, 7:00 PM – 8:00 PM |
| Location: Online (Microsoft Teams) | Facilitator: Ali Alnabhan |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? YES

- Name: Muzammil				Attended? YES

- Name: Aymen				Attended? YES

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: Kicked off the project and set up the GitHub repository.

2.  What will you do today?

Answer: Start working on the Figma wireframes for the VRS UI.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Created the initial repo structure and set up branches.

2.  What will you do today?

Answer: Begin drafting the sprint plan and task breakdown.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: Reviewed the brief and noted submission requirements.

2.  What will you do today?

Answer: Draft the first meeting minutes and circulate them.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: Read through the brief and understood the marking criteria.

2.  What will you do today?

Answer: Research WinForms CRUD setup for the prototype.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: Set up the local dev environment and cloned the repo.

2.  What will you do today?

Answer: Help Raj with the database schema draft.

3.  What obstacles are impeding your progress?

Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 2 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 1 | Date and Time: Wednesday, 21 January 2026, 2:00 PM – 3:30 PM |
| Location: Middlesex University Library | Facilitator: Raj Aryan |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? YES

- Name: Muzammil				Attended? YES

- Name: Aymen				Attended? YES

- Name: Thriambakeshwar				Attended? NO

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: Completed first draft of Figma wireframes.

2.  What will you do today?

Answer: Share wireframes with the team for feedback.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Drafted the sprint 1 task board on Trello.

2.  What will you do today?

Answer: Start on the AVL tree implementation in C#.

3.  What obstacles are impeding your progress?

Answer: Need to clarify AVL tree rotation logic.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: Wrote up meeting 1 minutes and uploaded to repo.

2.  What will you do today?

Answer: Continue taking meeting notes, start sprint log.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: Researched WinForms CRUD patterns.

2.  What will you do today?

Answer: Set up the WinForms project scaffold in Visual Studio.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: Attended lab and revised notes on data structures.

2.  What will you do today?

Answer: Re-join next meeting and catch up on wireframes.

3.  What obstacles are impeding your progress?

Answer: Could not attend today.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 3 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 1 | Date and Time: Friday, 23 January 2026, 6:30 PM – 7:30 PM |
| Location: Online (Discord) | Facilitator: Ali Alnabhan |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? YES

- Name: Muzammil				Attended? YES

- Name: Aymen				Attended? NO

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: Incorporated feedback on Figma wireframes.

2.  What will you do today?

Answer: Share final Figma link with group.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Made progress on AVL tree insert and search.

2.  What will you do today?

Answer: Finish AVL tree and write unit tests for it.

3.  What obstacles are impeding your progress?

Answer: Tree rotation edge case still needs fixing.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: Updated sprint log with tasks and owners.

2.  What will you do today?

Answer: Draft the database schema document.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: Studied for another module exam.

2.  What will you do today?

Answer: Catch up and set up WinForms scaffold.

3.  What obstacles are impeding your progress?

Answer: Absent – exam preparation.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: Built initial WinForms form layout based on wireframes.

2.  What will you do today?

Answer: Hook up the form to a local SQL connection.

3.  What obstacles are impeding your progress?

Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 4 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 1 | Date and Time: Sunday, 25 January 2026, 7:00 PM – 8:00 PM |
| Location: Online (Microsoft Teams) | Facilitator: Muzammil |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? NO

- Name: Muzammil				Attended? YES

- Name: Aymen				Attended? YES

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: Reviewed AVL tree tests Raj wrote.

2.  What will you do today?

Answer: Start integrating AVL tree into the WinForms backend.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Took a personal day off.

2.  What will you do today?

Answer: Complete AVL tree and push to repo.

3.  What obstacles are impeding your progress?

Answer: Absent today.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: Completed the database schema and shared with group.

2.  What will you do today?

Answer: Set up the SQL LocalDB and seed test data.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: Set up WinForms scaffold, basic form loads correctly.

2.  What will you do today?

Answer: Connect WinForms form to LocalDB via ADO.NET.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: Built the hash table structure for user login lookup.

2.  What will you do today?

Answer: Write unit tests for hash table collision handling.

3.  What obstacles are impeding your progress?

Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 5 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 1 | Date and Time: Tuesday, 27 January 2026, 2:00 PM – 3:30 PM |
| Location: Middlesex University Library | Facilitator: Thriambakeshwar |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? YES

- Name: Muzammil				Attended? YES

- Name: Aymen				Attended? YES

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: Integrated AVL tree into WinForms backend, browse working.

2.  What will you do today?

Answer: Wire up the search function to AVL tree.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Finished AVL tree, pushed to repo, all tests passing.

2.  What will you do today?

Answer: Help Ali integrate AVL tree into the WinForms UI.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: Set up LocalDB and added 20 seed video records.

2.  What will you do today?

Answer: Write login logic using the hash table.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: WinForms form connected to LocalDB, records load.

2.  What will you do today?

Answer: Build Add Record and Remove buttons.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: Hash table tests passing. No collisions on test data.

2.  What will you do today?

Answer: Integrate hash table into login flow.

3.  What obstacles are impeding your progress?

Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 6 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 1 | Date and Time: Friday, 30 January 2026, 6:30 PM – 7:30 PM |
| Location: Online (Discord) | Facilitator: Muzammil |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? YES

- Name: Muzammil				Attended? NO

- Name: Aymen				Attended? YES

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: Search via AVL tree wired up and working.

2.  What will you do today?

Answer: Start the rental queue/stack logic.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Reviewed the UML class diagram requirements.

2.  What will you do today?

Answer: Draft the UML class diagram for the VRS system.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: Absent – unwell.

2.  What will you do today?

Answer: Catch up and write minutes for today.

3.  What obstacles are impeding your progress?

Answer: Ill today.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: Add Record and Remove working in WinForms.

2.  What will you do today?

Answer: Build the Rent and Return button logic.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: Integrated hash table into WinForms login screen.

2.  What will you do today?

Answer: Test login with valid and invalid credentials.

3.  What obstacles are impeding your progress?

Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 7 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 1 | Date and Time: Sunday, 01 February 2026, 7:00 PM – 8:00 PM |
| Location: Online (Microsoft Teams) | Facilitator: Aymen |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? YES

- Name: Muzammil				Attended? YES

- Name: Aymen				Attended? YES

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: Rental queue logic drafted, rent function working.

2.  What will you do today?

Answer: Hook up Rent and Return to the WinForms UI.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: UML class diagram first draft done.

2.  What will you do today?

Answer: Add sequence diagram for rental flow.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: Caught up on sprint log, wrote meeting 6 minutes.

2.  What will you do today?

Answer: Start drafting team contributions section of report.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: Rent and Return button logic built in WinForms.

2.  What will you do today?

Answer: Test end-to-end rent then return flow with test data.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: Login tests passing for valid and invalid users.

2.  What will you do today?

Answer: Build the admin login and restricted access logic.

3.  What obstacles are impeding your progress?

Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 8 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 1 | Date and Time: Tuesday, 03 February 2026, 2:00 PM – 3:30 PM |
| Location: Middlesex University Library | Facilitator: Raj Aryan |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? YES

- Name: Muzammil				Attended? YES

- Name: Aymen				Attended? NO

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: Rent/Return wired up in WinForms UI end-to-end.

2.  What will you do today?

Answer: Demo prototype to group and collect feedback.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Sequence diagram for rental flow completed.

2.  What will you do today?

Answer: Begin writing the Data Structures section of the report.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: Team contributions first draft written.

2.  What will you do today?

Answer: Share draft with Ali for review.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: Personal commitment today.

2.  What will you do today?

Answer: Resume WinForms testing next meeting.

3.  What obstacles are impeding your progress?

Answer: Could not attend.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: Admin login restricts regular accounts correctly.

2.  What will you do today?

Answer: Build admin panel to add/remove videos.

3.  What obstacles are impeding your progress?

Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 9 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 1 | Date and Time: Friday, 06 February 2026, 6:30 PM – 7:30 PM |
| Location: Online (Discord) | Facilitator: Aymen |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? YES

- Name: Muzammil				Attended? YES

- Name: Aymen				Attended? YES

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: Demoed WinForms prototype to the group – feedback noted.

2.  What will you do today?

Answer: Fix feedback items: UI layout and search speed.

3.  What obstacles are impeding your progress?

Answer: Some team members felt the UI was not polished enough.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Wrote 60% of the Data Structures section.

2.  What will you do today?

Answer: Finish DS section and add pseudocode for AVL tree.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: Reviewed contributions draft with Ali.

2.  What will you do today?

Answer: Update meeting minutes template for sprint 2.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: Tested rent and return flow end-to-end.

2.  What will you do today?

Answer: Write a test case table for UAT.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: Admin panel built – add/remove videos from LocalDB.

2.  What will you do today?

Answer: Test admin panel with various edge cases.

3.  What obstacles are impeding your progress?

Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 10 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 1 | Date and Time: Monday, 09 February 2026, 2:00 PM – 3:30 PM |
| Location: Middlesex University Library | Facilitator: Muzammil |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? YES

- Name: Muzammil				Attended? YES

- Name: Aymen				Attended? YES

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: Fixed UI layout issues in WinForms, search improved.

2.  What will you do today?

Answer: Sprint 1 review – assess what is done and plan sprint 2.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Finished Data Structures section with AVL pseudocode.

2.  What will you do today?

Answer: Sprint 1 retro – discuss what went well and what did not.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: Sprint log finalised for sprint 1.

2.  What will you do today?

Answer: Prepare sprint 2 task board and assign owners.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: UAT test case table drafted for regular user flows.

2.  What will you do today?

Answer: Add admin UAT test cases to the table.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: Edge case tests on admin panel – a few bugs found.

2.  What will you do today?

Answer: Fix admin bugs before sprint 2 starts.

3.  What obstacles are impeding your progress?

Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 11 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 2 | Date and Time: Wednesday, 11 February 2026, 7:00 PM – 8:00 PM |
| Location: Middlesex University Library | Facilitator: Raj Aryan |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? YES

- Name: Muzammil				Attended? YES

- Name: Aymen				Attended? YES

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: Sprint 1 retro complete. Sprint 2 planned.

2.  What will you do today?

Answer: Start evaluating whether WinForms meets the VRS vision.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Fixed admin panel bugs and pushed fix to repo.

2.  What will you do today?

Answer: Review sprint 2 scope and pick up DS report tasks.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: Sprint 2 task board created on Trello.

2.  What will you do today?

Answer: Begin writing the System Design section.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: Added admin UAT test cases to the table.

2.  What will you do today?

Answer: Review WinForms UI against original brief requirements.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: Tested WinForms with 50 records – performance OK.

2.  What will you do today?

Answer: Profile WinForms performance with 200+ records.

3.  What obstacles are impeding your progress?

Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 12 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 2 | Date and Time: Friday, 13 February 2026, 6:30 PM – 7:30 PM |
| Location: Online (Discord) | Facilitator: Raj Aryan |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? YES

- Name: Muzammil				Attended? NO

- Name: Aymen				Attended? YES

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: Reviewed WinForms against brief – flagged inconsistencies with a web-based VRS vision.

2.  What will you do today?

Answer: Research React + Web API as an alternative approach.

3.  What obstacles are impeding your progress?

Answer: WinForms feels inconsistent with a modern video renting system.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Profiled WinForms with 200 records – slight lag noticed.

2.  What will you do today?

Answer: Research ASP.NET Web API for backend.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: Absent – religious commitment.

2.  What will you do today?

Answer: Catch up on research findings next meeting.

3.  What obstacles are impeding your progress?

Answer: Absent today.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: Reviewed the brief requirements again.

2.  What will you do today?

Answer: Compare WinForms vs React+Web API pros/cons.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: Researched React component structure for a rental UI.

2.  What will you do today?

Answer: Build a quick React proof-of-concept homepage.

3.  What obstacles are impeding your progress?

Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 13 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 2 | Date and Time: Sunday, 15 February 2026, 7:00 PM – 8:00 PM |
| Location: Online (Microsoft Teams) | Facilitator: Raj Aryan |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? YES

- Name: Muzammil				Attended? YES

- Name: Aymen				Attended? YES

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: Researched React + Web API setup.

2.  What will you do today?

Answer: Present findings to group and vote on switching.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: ASP.NET Web API research done, scaffold tested locally.

2.  What will you do today?

Answer: Share Web API scaffold with group.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: Caught up on sprint notes.

2.  What will you do today?

Answer: Write minutes for this meeting and circulate.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: Pros/cons comparison written up.

2.  What will you do today?

Answer: Present comparison to group tonight.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: React proof-of-concept homepage built.

2.  What will you do today?

Answer: Show group the React demo tonight.

3.  What obstacles are impeding your progress?

Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 14 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 2 | Date and Time: Wednesday, 18 February 2026, 2:00 PM – 3:30 PM |
| Location: Middlesex University Library | Facilitator: Aymen |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? YES

- Name: Muzammil				Attended? YES

- Name: Aymen				Attended? YES

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: Group agreed to transition from WinForms to Web API + React.

2.  What will you do today?

Answer: Set up ASP.NET Web API project and push to repo.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Pushed Web API scaffold to repo, CORS configured.

2.  What will you do today?

Answer: Build the Videos controller with GET and POST endpoints.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: Wrote meeting 13 minutes, updated sprint log.

2.  What will you do today?

Answer: Update report narrative to reflect WinForms-first approach then switch.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: Shared pros/cons document with group.

2.  What will you do today?

Answer: Start integration testing plan for Web API.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: React demo well received – group happy to proceed.

2.  What will you do today?

Answer: Set up React project with routing and basic layout.

3.  What obstacles are impeding your progress?

Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 15 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 2 | Date and Time: Friday, 20 February 2026, 6:30 PM – 7:30 PM |
| Location: Online (Discord) | Facilitator: Ali Alnabhan |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? NO

- Name: Muzammil				Attended? YES

- Name: Aymen				Attended? YES

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: Web API Videos controller GET/POST endpoints working.

2.  What will you do today?

Answer: Build the Rentals controller with rent and return logic.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Absent – working shift.

2.  What will you do today?

Answer: Help with Web API endpoints on next call.

3.  What obstacles are impeding your progress?

Answer: Working today.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: Report narrative updated to cover both WinForms and Web API phases.

2.  What will you do today?

Answer: Draft Introduction and Conclusion sections.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: Integration test plan drafted.

2.  What will you do today?

Answer: Start writing integration tests for Videos endpoints.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: React project set up with React Router and layout.

2.  What will you do today?

Answer: Build Browse Videos page pulling from Web API.

3.  What obstacles are impeding your progress?

Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 16 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 2 | Date and Time: Monday, 23 February 2026, 2:00 PM – 3:30 PM |
| Location: Online (Microsoft Teams) | Facilitator: Muzammil |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? YES

- Name: Muzammil				Attended? YES

- Name: Aymen				Attended? YES

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: Rentals controller built – rent and return endpoints tested.

2.  What will you do today?

Answer: Add JWT authentication middleware to the API.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Reviewed Videos controller and added DELETE endpoint.

2.  What will you do today?

Answer: Write unit tests for rental logic.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: Introduction and Conclusion drafts written.

2.  What will you do today?

Answer: Start writing the Testing section of the report.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: Integration tests for GET /videos passing.

2.  What will you do today?

Answer: Write integration tests for POST and DELETE /videos.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: Browse Videos page connected to API, shows live data.

2.  What will you do today?

Answer: Build the My Rentals page for logged-in customers.

3.  What obstacles are impeding your progress?

Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 17 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 2 | Date and Time: Wednesday, 25 February 2026, 2:00 PM – 3:30 PM |
| Location: Middlesex University Library | Facilitator: Thriambakeshwar |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? YES

- Name: Muzammil				Attended? YES

- Name: Aymen				Attended? NO

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: JWT middleware added and tested with Postman.

2.  What will you do today?

Answer: Build role-based auth: Customer, Publisher, Admin.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Unit tests for rental logic done and passing.

2.  What will you do today?

Answer: Help Ali test role-based access.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: Testing section 50% written.

2.  What will you do today?

Answer: Finish Testing section with unit and integration results.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: Family commitment today.

2.  What will you do today?

Answer: Write test cases for UAT admin section.

3.  What obstacles are impeding your progress?

Answer: Absent today.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: My Rentals page built.

2.  What will you do today?

Answer: Build the Publisher – My Studio page.

3.  What obstacles are impeding your progress?

Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 18 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 2 | Date and Time: Thursday, 26 February 2026, 6:30 PM – 7:30 PM |
| Location: Online (Discord) | Facilitator: Ali Alnabhan |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? YES

- Name: Muzammil				Attended? YES

- Name: Aymen				Attended? YES

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: Role-based auth working for Customer, Publisher, Admin.

2.  What will you do today?

Answer: Sprint 2 review – demo Web API endpoints to group.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Tested role-based access with all three roles.

2.  What will you do today?

Answer: Sprint 2 retro and plan sprint 3.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: Testing section finished.

2.  What will you do today?

Answer: Prepare sprint 3 task board.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: UAT admin test cases written.

2.  What will you do today?

Answer: Review sprint 2 scope completion.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: Publisher Studio page built.

2.  What will you do today?

Answer: Sprint 2 demo – show React pages to team.

3.  What obstacles are impeding your progress?

Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 19 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 3 | Date and Time: Monday, 02 March 2026, 2:00 PM – 3:30 PM |
| Location: Online (Microsoft Teams) | Facilitator: Aymen |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? YES

- Name: Muzammil				Attended? YES

- Name: Aymen				Attended? YES

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: Sprint 2 retro done. Sprint 3 planned and task board ready.

2.  What will you do today?

Answer: Begin Admin dashboard on React frontend.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Sprint 3 scope agreed. Picking up admin user management.

2.  What will you do today?

Answer: Build Admin – Manage Users endpoint.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: Sprint 3 task board created on Trello.

2.  What will you do today?

Answer: Write meeting 18 minutes and update sprint log.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: Sprint 3 scope reviewed, picking up extra UAT tests.

2.  What will you do today?

Answer: Write UAT test cases for Publisher flows.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: Sprint 2 demo went well. Starting on chatbot idea.

2.  What will you do today?

Answer: Research AI chatbot integration options for the frontend.

3.  What obstacles are impeding your progress?

Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 20 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 3 | Date and Time: Tuesday, 03 March 2026, 7:00 PM – 8:00 PM |
| Location: Middlesex University Library | Facilitator: Ali Alnabhan |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? YES

- Name: Muzammil				Attended? NO

- Name: Aymen				Attended? YES

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: Admin dashboard skeleton built in React.

2.  What will you do today?

Answer: Add Manage Videos table to admin dashboard.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Admin Manage Users endpoint built and tested.

2.  What will you do today?

Answer: Build Admin Manage Rentals endpoint.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: Not feeling well.

2.  What will you do today?

Answer: Catch up on minutes when recovered.

3.  What obstacles are impeding your progress?

Answer: Absent – unwell.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: Publisher UAT test cases written.

2.  What will you do today?

Answer: Start writing Admin UAT test cases.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: Researched chatbot options. Decided on simple rule-based AI helper.

2.  What will you do today?

Answer: Build chatbot component in React.

3.  What obstacles are impeding your progress?

Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 21 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 3 | Date and Time: Friday, 06 March 2026, 6:30 PM – 7:30 PM |
| Location: Online (Discord) | Facilitator: Thriambakeshwar |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? YES

- Name: Muzammil				Attended? YES

- Name: Aymen				Attended? YES

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: Admin Manage Videos table added to dashboard.

2.  What will you do today?

Answer: Wire up Admin Manage Rentals view.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Admin Manage Rentals endpoint built.

2.  What will you do today?

Answer: Write unit tests for Manage Rentals logic.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: Caught up on minutes. Sprint log updated.

2.  What will you do today?

Answer: Begin writing the System Design section.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: Admin UAT test cases written.

2.  What will you do today?

Answer: Run through UAT scenarios manually in the app.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: Chatbot component built with basic Q&A for browsing help.

2.  What will you do today?

Answer: Expand chatbot to handle rental and account queries.

3.  What obstacles are impeding your progress?

Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 22 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 3 | Date and Time: Sunday, 08 March 2026, 7:00 PM – 8:00 PM |
| Location: Online (Microsoft Teams) | Facilitator: Raj Aryan |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? NO

- Name: Muzammil				Attended? YES

- Name: Aymen				Attended? YES

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: Admin Manage Rentals wired up in dashboard.

2.  What will you do today?

Answer: Polish Admin UI – add confirmation dialogs for delete.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Taking a rest day.

2.  What will you do today?

Answer: Review admin tests tomorrow.

3.  What obstacles are impeding your progress?

Answer: Absent today.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: System Design section 40% written.

2.  What will you do today?

Answer: Finish UML and add to System Design section.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: Manual UAT run complete – 3 bugs found.

2.  What will you do today?

Answer: Log bugs and assign to relevant developers.

3.  What obstacles are impeding your progress?

Answer: Found bugs in rent flow when stock is 0.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: Chatbot handles rental and account queries now.

2.  What will you do today?

Answer: Integrate chatbot into the main layout.

3.  What obstacles are impeding your progress?

Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 23 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 3 | Date and Time: Wednesday, 11 March 2026, 2:00 PM – 3:30 PM |
| Location: Middlesex University Library | Facilitator: Raj Aryan |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? YES

- Name: Muzammil				Attended? YES

- Name: Aymen				Attended? YES

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: Admin delete confirmation dialogs added.

2.  What will you do today?

Answer: Fix bug: rent fails when stock is 0.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Reviewed bug list and picked up stock-0 bug.

2.  What will you do today?

Answer: Fix and push bug fix for stock-0 rent failure.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: Finished System Design section with UML diagrams.

2.  What will you do today?

Answer: Write the pseudocode section for all algorithms.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: Bug list logged and assigned.

2.  What will you do today?

Answer: Re-run UAT after bug fixes are pushed.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: Chatbot integrated into main layout.

2.  What will you do today?

Answer: Test chatbot across all pages.

3.  What obstacles are impeding your progress?

Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 24 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 3 | Date and Time: Thursday, 12 March 2026, 6:30 PM – 7:30 PM |
| Location: Online (Discord) | Facilitator: Ali Alnabhan |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? YES

- Name: Muzammil				Attended? YES

- Name: Aymen				Attended? NO

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: Stock-0 bug fixed and tested.

2.  What will you do today?

Answer: Review all open bugs before closing sprint 3.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Bug fix merged and verified by Aymen.

2.  What will you do today?

Answer: Write integration tests for the fix.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: Pseudocode section 70% done.

2.  What will you do today?

Answer: Finish pseudocode for hash table and queue.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: Family visit today.

2.  What will you do today?

Answer: Re-run full UAT next session.

3.  What obstacles are impeding your progress?

Answer: Absent today.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: Chatbot tested across all pages – working correctly.

2.  What will you do today?

Answer: Screenshot all chatbot interactions for report.

3.  What obstacles are impeding your progress?

Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 25 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 3 | Date and Time: Monday, 16 March 2026, 2:00 PM – 3:30 PM |
| Location: Online (Microsoft Teams) | Facilitator: Thriambakeshwar |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? YES

- Name: Muzammil				Attended? YES

- Name: Aymen				Attended? YES

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: All open bugs reviewed – 2 remain.

2.  What will you do today?

Answer: Fix login redirect bug for Publisher role.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Integration tests for stock-0 fix written and passing.

2.  What will you do today?

Answer: Sprint 3 review – demo the full Web API frontend.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: Pseudocode section complete.

2.  What will you do today?

Answer: Start the Conclusion section.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: Full UAT re-run complete – 2 bugs remain.

2.  What will you do today?

Answer: Log and assign remaining 2 bugs.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: Chatbot screenshots taken for report.

2.  What will you do today?

Answer: Add chatbot screenshots to the report screenshots section.

3.  What obstacles are impeding your progress?

Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 26 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 3 | Date and Time: Tuesday, 17 March 2026, 7:00 PM – 8:00 PM |
| Location: Middlesex University Library | Facilitator: Aymen |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? YES

- Name: Muzammil				Attended? YES

- Name: Aymen				Attended? YES

- Name: Thriambakeshwar				Attended? NO

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: Publisher login redirect bug fixed.

2.  What will you do today?

Answer: Sprint 3 retro and plan sprint 4.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Sprint 3 demo done – Web API frontend presented to group.

2.  What will you do today?

Answer: Sprint 3 retro notes written up.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: Conclusion section first draft written.

2.  What will you do today?

Answer: Review Conclusion with Ali.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: Remaining 2 bugs assigned to Ali and Thri.

2.  What will you do today?

Answer: Verify fixes once pushed.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: Unwell today.

2.  What will you do today?

Answer: Review sprint 4 plan when recovered.

3.  What obstacles are impeding your progress?

Answer: Absent – unwell.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 27 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 4 | Date and Time: Friday, 20 March 2026, 6:30 PM – 7:30 PM |
| Location: Online (Discord) | Facilitator: Muzammil |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? YES

- Name: Muzammil				Attended? YES

- Name: Aymen				Attended? YES

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: Sprint 4 planned – focus on testing, screenshots, and report.

2.  What will you do today?

Answer: Take all frontend screenshots for report.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Sprint 3 retro notes shared with group.

2.  What will you do today?

Answer: Finish unit tests for all controllers.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: Conclusion reviewed with Ali and updated.

2.  What will you do today?

Answer: Begin formatting the full report document.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: Verified both bug fixes – all tests green.

2.  What will you do today?

Answer: Re-run full UAT with clean data.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: Recovered and reviewed sprint 4 plan.

2.  What will you do today?

Answer: Continue chatbot refinement and edge case testing.

3.  What obstacles are impeding your progress?

Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 28 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 4 | Date and Time: Sunday, 22 March 2026, 7:00 PM – 8:00 PM |
| Location: Online (Microsoft Teams) | Facilitator: Ali Alnabhan |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? YES

- Name: Muzammil				Attended? NO

- Name: Aymen				Attended? YES

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: All frontend screenshots taken and labelled.

2.  What will you do today?

Answer: Insert screenshots into report document.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Unit tests for all controllers complete, all passing.

2.  What will you do today?

Answer: Generate code coverage report.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: Absent – prior commitment.

2.  What will you do today?

Answer: Catch up on report formatting progress.

3.  What obstacles are impeding your progress?

Answer: Not available today.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: Full UAT re-run complete – all tests passing.

2.  What will you do today?

Answer: Write final UAT summary for the report.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: Chatbot edge cases all handled.

2.  What will you do today?

Answer: Write chatbot section for the report.

3.  What obstacles are impeding your progress?

Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 29 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 4 | Date and Time: Wednesday, 25 March 2026, 2:00 PM – 3:30 PM |
| Location: Middlesex University Library | Facilitator: Muzammil |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? YES

- Name: Muzammil				Attended? YES

- Name: Aymen				Attended? YES

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: Screenshots inserted into report. All sections drafted.

2.  What will you do today?

Answer: Review the full report for consistency.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Code coverage report generated – 78% coverage.

2.  What will you do today?

Answer: Identify and fill gaps to hit 85%+.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: Report formatting complete – headings and spacing consistent.

2.  What will you do today?

Answer: Proofread introduction and conclusion.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: UAT summary written and added to report.

2.  What will you do today?

Answer: Review full report draft tonight.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: Chatbot section written for report.

2.  What will you do today?

Answer: Review chatbot section with group.

3.  What obstacles are impeding your progress?

Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 30 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 4 | Date and Time: Thursday, 26 March 2026, 6:30 PM – 7:30 PM |
| Location: Online (Discord) | Facilitator: Ali Alnabhan |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? YES

- Name: Muzammil				Attended? YES

- Name: Aymen				Attended? NO

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: Full report reviewed – flagged 5 inconsistencies.

2.  What will you do today?

Answer: Fix flagged inconsistencies and recheck.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Test coverage now at 83% – near target.

2.  What will you do today?

Answer: Write tests for edge cases on empty library state.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: Introduction and conclusion proofread and polished.

2.  What will you do today?

Answer: Write the References section.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: Personal commitment.

2.  What will you do today?

Answer: Review report draft when back.

3.  What obstacles are impeding your progress?

Answer: Not available today.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: Reviewed chatbot section with Ali.

2.  What will you do today?

Answer: Finalise screenshots section layout.

3.  What obstacles are impeding your progress?

Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 31 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 4 | Date and Time: Monday, 30 March 2026, 2:00 PM – 3:30 PM |
| Location: Online (Microsoft Teams) | Facilitator: Thriambakeshwar |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? YES

- Name: Muzammil				Attended? YES

- Name: Aymen				Attended? YES

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: All 5 inconsistencies fixed in report.

2.  What will you do today?

Answer: Complete final proofreading pass on the whole report.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Test coverage at 86% – target hit.

2.  What will you do today?

Answer: Write testing summary paragraph for report.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: References section drafted.

2.  What will you do today?

Answer: Check all references are correctly formatted (Harvard).

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: Back and reviewed latest report draft.

2.  What will you do today?

Answer: Verify all screenshots are correct and labelled.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: Screenshots section layout finalized.

2.  What will you do today?

Answer: Do a final check that all rIds and images are correct.

3.  What obstacles are impeding your progress?

Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 32 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 4 | Date and Time: Wednesday, 01 April 2026, 2:00 PM – 3:30 PM |
| Location: Middlesex University Library | Facilitator: Raj Aryan |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? YES

- Name: Muzammil				Attended? YES

- Name: Aymen				Attended? YES

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: Final proofreading pass complete.

2.  What will you do today?

Answer: Check report is within page limit and format correctly.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Testing summary paragraph written and added.

2.  What will you do today?

Answer: Review report one more time from top to bottom.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: References formatted correctly in Harvard style.

2.  What will you do today?

Answer: Double-check all references against sources.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: All screenshots verified and labelled correctly.

2.  What will you do today?

Answer: Confirm final submission plan with the group.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: All image rIds confirmed correct in report file.

2.  What will you do today?

Answer: Do a final spell-check on all sections.

3.  What obstacles are impeding your progress?

Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 33 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 4 | Date and Time: Friday, 03 April 2026, 6:30 PM – 7:30 PM |
| Location: Online (Discord) | Facilitator: Raj Aryan |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? YES

- Name: Muzammil				Attended? YES

- Name: Aymen				Attended? YES

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: Report confirmed within page limit. All formatting done.

2.  What will you do today?

Answer: Export report to PDF for submission.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Full top-to-bottom review complete – no issues.

2.  What will you do today?

Answer: Review PDF export for any formatting breaks.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: All references double-checked – all correct.

2.  What will you do today?

Answer: Update sprint log one final time.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: Submission plan confirmed – Ali to submit by 5:30 PM on 10 April.

2.  What will you do today?

Answer: Back up the final report to all group members.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: Full spell-check done – minor typos fixed.

2.  What will you do today?

Answer: Final review of chatbot screenshots in report.

3.  What obstacles are impeding your progress?

Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 34 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 4 | Date and Time: Monday, 06 April 2026, 2:00 PM – 3:30 PM |
| Location: Online (Microsoft Teams) | Facilitator: Ali Alnabhan |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? YES

- Name: Muzammil				Attended? YES

- Name: Aymen				Attended? NO

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: PDF export done. Reviewed for formatting breaks – none found.

2.  What will you do today?

Answer: Share PDF with all group members for final sign-off.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Final sprint log entry written.

2.  What will you do today?

Answer: Review PDF and confirm sign-off.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: Sprint log finalised and submitted to repo.

2.  What will you do today?

Answer: Write final group meeting notes.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: Travelling today.

2.  What will you do today?

Answer: Review PDF when back and confirm sign-off.

3.  What obstacles are impeding your progress?

Answer: Absent – travelling.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: Chatbot screenshots confirmed correct in PDF.

2.  What will you do today?

Answer: Confirm sign-off for submission.

3.  What obstacles are impeding your progress?

Answer: None.

“Alone we can do so little; together we can do so much.” – Helen Keller

Daily Standup Meeting

Meeting 35 of 35

| Project Name: Video Renting System (VRS) | Group Name: CST2550 Group |
| --- | --- |
| Sprint Number: 4 | Date and Time: Wednesday, 08 April 2026, 2:00 PM – 3:30 PM |
| Location: Middlesex University Library | Facilitator: Ali Alnabhan |

List of attendance:

- Name: Ali Alnabhan				Attended? YES

- Name: Raj Aryan				Attended? YES

- Name: Muzammil				Attended? YES

- Name: Aymen				Attended? YES

- Name: Thriambakeshwar				Attended? YES

Project Progress:

Team Member (1): Name: Ali Alnabhan

1.  What did you accomplish yesterday?

Answer: All group members signed off on the PDF.

2.  What will you do today?

Answer: Final submission on 10 April before 5:30 PM.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Raj Aryan

1.  What did you accomplish yesterday?

Answer: Confirmed sign-off and repo is clean.

2.  What will you do today?

Answer: No further code changes after submission.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Muzammil

1.  What did you accomplish yesterday?

Answer: Final meeting notes written and shared.

2.  What will you do today?

Answer: Archive sprint logs and meeting minutes in repo.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Aymen

1.  What did you accomplish yesterday?

Answer: Returned and reviewed PDF – confirmed sign-off.

2.  What will you do today?

Answer: Nothing further – project complete.

3.  What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Thriambakeshwar

1.  What did you accomplish yesterday?

Answer: Confirmed sign-off. Project ready for submission.

2.  What will you do today?

Answer: Nothing further to do.

3.  What obstacles are impeding your progress?

Answer: None – project complete.

“Alone we can do so little; together we can do so much.” – Helen Keller